Book It. — Known Issues and Limitations (Milestone 3)

This document lists known gaps between the current implementation and an ideal production-hardened version of the application. None of these blocks the core end-to-end workflow described in the README and demonstrated in demo-script.md; they are documented transparently as the next-iteration backlog.

1. Client-side session management

Current state: After login/signup, the user object is stored in localStorage via lib/auth.js (getUser, setUser, clearUser). Protected pages (e.g. /business/dashboard, /business/bookings, /business/settings, /browse/[slug]/book, /bookings) each check getUser() on mount and redirect with router.replace("/login") if the check fails or the role doesn't match.

Risk: This is enforced entirely in the browser. A user could manually edit localStorage to set an arbitrary id or role and reach protected pages/UI, or view UI meant for another role. Because the API routes also do not verify a server-side session (see Issue 2), this UI-only redirect does not fully protect the underlying data.

Recommended fix: Replace localStorage-based auth with a server-verified session using @supabase/ssr cookie-based sessions (already installed as a dependency) plus a middleware.js file that checks the session on every request to /business/*, /bookings/*, and any other protected route before the page renders.

2. Mutation routes trust caller-supplied IDs

Current state: POST/PATCH/DELETE /api/services and PATCH /api/bookings accept a provider_id/customer_id/booking id directly in the request body or query string and perform the operation without cross-checking that value against a verified session identity.

Risk: A malicious or malformed client request could, in principle, update or delete another provider's service listing, or change the status of another party's booking, since the server currently trusts the client-supplied identifier rather than deriving it from an authenticated session.

Recommended fix: Once server-side sessions are in place (Issue 1), every mutation route should look up the authenticated user's ID from the session and verify that the target row's provider_id/customer_id matches before performing the write, returning 403 Forbidden on mismatch.

3. Missing positive-value validation on price and duration

Current state: app/api/services/route.js checks that price and duration_minutes are present (if (!price), if (!duration_minutes)) but does not check that the parsed numeric value is greater than zero.

Risk: A provider could submit a service with a price of -10 or 0, which would be accepted and stored, producing confusing or exploitable listings.

Recommended fix: Add explicit checks such as if (parseFloat(price) <= 0) and if (parseInt(duration_minutes, 10) <= 0) in both the POST and PATCH handlers, returning 400 with a clear message.

4. Reviews feature has schema but no UI

Current state: The reviews table exists in docs/milestone-02/TableCreateScript.sql with fields for rating and comment, but there is no page or API route that reads or writes to it yet.

Risk: None to current functionality; this is a documented "Could Have" stretch feature that was intentionally deferred.

Recommended fix: Add app/api/reviews/route.js (GET by service_id, POST for a completed booking) and a review submission UI on the booking confirmation or customer bookings page, plus a display of average rating and review list on the business profile page's existing "Reviews" tab placeholder.

5. No automated test suite

Current state: All testing for Milestone 3 (see testing-report.md) was performed manually. package.json does not define a test script or include a test runner dependency.

Risk: Regressions in future changes will not be caught automatically; the team must remember to manually retest the 40 documented cases after any change.

Recommended fix: Introduce a lightweight test runner (e.g. Vitest or Jest) for the API route handlers, starting with the booking-conflict logic (POST /api/bookings) and the auth routes, since these have the clearest input/output contracts to assert against.

6. Provider profile lookup by "slug"

Current state: The route app/(pages)/browse/[slug]/page.js treats the dynamic [slug] segment as a raw numeric provider_id (fetch('/api/services?provider_id=' + params.slug)) rather than a human-readable slug.

Risk: Not a functional bug, but the naming is misleading for future contributors and does not produce clean, readable URLs (e.g. a real slug like /browse/acme-plumbing instead of /browse/14).

Recommended fix: Either rename the route segment to [providerId] for clarity, or add a slug column to users/services and resolve it to an ID server-side, depending on how much URL readability the team wants to prioritize.

Summary Table

| # | Issue | Severity | Status |
| --- | --- | --- | --- |
| 1 | Client-side-only session management | High | Open — planned for next iteration |
| 2 | Mutation routes trust caller-supplied IDs | High | Open — planned for next iteration |
| 3 | No positive-value validation on price/duration | Medium | Open — quick fix identified |
| 4 | Reviews feature has schema but no UI | Low | Deferred (stretch goal) |
| 5 | No automated test suite | Medium | Open — planned for next iteration |
| 6 | [slug] route is actually a numeric ID | Low | Cosmetic / naming only |